RAMALS

MVP-2 Implementation Master Plan

Grounded, Durable Multi-Agent Learning

Version 1.0  |  Execution contract for MVP-2

Baseline: MVP-1 CLOSED - PASS_WITH_ACCEPTED_DEBT

Prepared: 22 August 2026

# 1. Purpose and execution rule

This plan converts the approved MVP-2 architecture/scope into an implementation sequence. It is intentionally ordered so reliability and provenance are strengthened before RAMALS adds new agent capabilities.

Governing invariant: Agents recommend. Deterministic services decide.

Critical sequencing rule: Do not start Diagnostic Agent implementation until durable dispatch and AI provenance v2 are complete and accepted.

# 2. MVP-2 implementation outcome

Learner action / evidence
        |
        v
Authoritative Spring domain transaction
        |
        +--> decision/evidence state
        +--> transactional outbox
                  |
                  v
          durable dispatcher
                  |
                  v
             AI Plane
      grounding + orchestration
                  |
                  v
          structured proposal
                  |
                  v
         Spring Proposal Gate
                  |
          accept / reject
                  |
                  v
       authoritative domain state

MVP-2 is complete only when this chain is durable, grounded, auditable, reproducible, and demonstrably safe under retries, failures, malformed AI output, provider changes, and controlled perturbations.

# 3. Scope boundaries

| In scope | Out of scope for MVP-2 |
| --- | --- |
| Transactional outbox and durable AI work dispatch | Open-ended autonomous agent societies |
| AI execution provenance v2 | Agents directly writing mastery/ledger/progression |
| Grounded context/evidence retrieval | Self-modifying production prompts |
| Diagnostic Agent + deterministic gate | Autonomous curriculum generation |
| Assessment Evaluation Agent + deterministic gate | Arbitrary peer-to-peer agent messaging |
| Learner-facing evaluation/feedback | Full multi-tenancy |
| Controlled LangGraph orchestration in AI plane | Secure executable labs |
| Reliability, security, performance and perturbation qualification | Model training/fine-tuning / AGI autonomy |

# 4. MVP-1 debt disposition

| Debt | MVP-2 disposition | Priority |
| --- | --- | --- |
| TD-T18-01 - AFTER_COMMIT not durable | Resolve through transactional outbox + durable dispatcher | P0 / mandatory |
| TD-RC8-02 - concrete model provenance missing | Persist resolved provider/model/route version and immutable execution snapshot | P0 / mandatory |
| TD-R1-03 - two-host host provenance | Resolve in observability/deployment hardening | P1 |
| TD-RC8-01 - JVM IPv4 host-port portability | Deployment portability hardening; independent of agent foundation | P1 |

# 5. Delivery strategy and milestones

| Milestone | Tasks | Exit condition |
| --- | --- | --- |
| M2-A Reliability & contracts | T01-T04 | Contracts frozen; durable dispatch and complete AI provenance accepted |
| M2-B Grounding | T05-T07 | Agents can consume validated, traceable grounded context |
| M2-C Diagnosis | T08-T10 | Diagnostic proposal path works E2E under deterministic authority |
| M2-D Evaluation & learner feedback | T11-T13 | Free-text evaluation and learner-facing feedback are gated and auditable |
| M2-E Orchestration & qualification | T14-T16 | Controlled multi-agent workflow passes release qualification |

# 6. Cross-cutting implementation standards

Spring Boot/PostgreSQL remain authoritative for mastery, progression, policy, evidence ledger and final business decisions.

Python AI plane may retrieve context, invoke models, orchestrate agent workflows and emit structured proposals; it must not write authoritative domain tables.

Every asynchronous command/event must be idempotent and replay-safe.

Every AI execution must be reconstructable from persisted provenance without relying on transient logs.

Provider credentials remain runtime secrets only; no credential may appear in source, evidence, test fixtures or committed configuration.

Schema evolution uses Flyway expand/contract discipline and must include rollback/compatibility analysis.

All new proposal types require schema validation, semantic validation, policy validation and explicit rejection behavior.

Observability must preserve interactionId, traceId, spanId, requestId and agentRunId across Java/Python boundaries.

Build once, promote immutable artifacts; qualification evidence must identify exact git SHA and image digests.

# 7. Detailed task plan

## M2-T01 - Architecture, contracts and ADR freeze

Objective. Freeze MVP-2 boundaries before code changes.

Primary impact. Docs/contracts/ADRs only; no functional feature implementation.

### Implementation

Review the existing seven-question integration-contract analysis and classify each item: Resolved / Partially Resolved / Deferred / Requires ADR.

Define ownership of authoritative state, agent state and transient orchestration state.

Freeze contracts for AgentWork, GroundedContext, DiagnosticProposal and AssessmentEvaluationProposal.

Write ADRs for durable dispatch, retry semantics, idempotency, LangGraph boundary, provenance snapshot and proposal authority.

### Acceptance criteria

No unresolved ownership or transaction-boundary question blocks T02-T14.

Contract schemas are versioned and machine-testable.

ADRs explicitly preserve deterministic authority.

Claude/Codex guardrail. Do not introduce a new agent, queue technology or schema before the ADR decision exists.

## M2-T02 - Transactional outbox - close TD-T18-01 foundation

Objective. Replace volatile AFTER_COMMIT delivery as the reliability boundary with transactionally persisted agent work.

Primary impact. Java backend + PostgreSQL + Flyway.

### Implementation

Design agent_work_outbox with immutable event id, aggregate/decision reference, payload/version, created_at, status and retry metadata.

Insert authoritative decision/evidence change and outbox record in the same database transaction.

Retain AFTER_COMMIT only if useful as an optimization trigger; correctness must depend on the persisted outbox.

Add Flyway migration and repository/service tests.

### Acceptance criteria

Crash after COMMIT but before dispatch does not lose work.

Rollback produces neither authoritative change nor outbox work.

Duplicate transaction/request does not create duplicate business effect.

Claude/Codex guardrail. Do not use the AI plane or Kafka as part of the authoritative transaction.

## M2-T03 - Durable dispatcher, retries, idempotency and recovery

Objective. Deliver outbox work reliably with at-least-once transport and exactly-once business effect.

Primary impact. Java backend; optional DB-backed worker first.

### Implementation

Implement claim/lease semantics safe for multiple dispatcher instances.

Define retry policy with bounded exponential backoff and terminal failure state.

Propagate deterministic request_id/idempotency key to AI plane.

Implement recovery/replay tooling and operational visibility.

Define dead-letter/manual-recovery procedure without silently dropping work.

### Acceptance criteria

Restart during dispatch eventually completes pending work.

Duplicate delivery produces one authoritative effect.

Poison work becomes visible and recoverable rather than retrying forever.

Concurrency tests prove two dispatchers cannot double-process a lease.

Claude/Codex guardrail. Do not introduce Kafka merely for architectural fashion; add it only through a separate justified ADR.

## M2-T04 - AI provenance v2 - close TD-RC8-02

Objective. Persist enough immutable provenance to identify exactly which provider/model/configuration produced each AI result.

Primary impact. Python AI plane + Java persistence + PostgreSQL.

### Implementation

Extend ai_execution to capture resolved provider, concrete model_id and route/configuration version.

Retain model_route, prompt_template_id, prompt_version, agent_run_id, request_id, interaction_id and trace_id.

Add input/output hashes and token/cost metadata where provider data is available.

Ensure the AI plane returns resolved routing metadata and backend persists it without trusting client-supplied authority fields.

### Acceptance criteria

A single ai_execution row can establish route, route version, provider and concrete model.

Live and ci-fake executions are distinguishable.

No secret is persisted.

Historical rows remain valid through nullable/compatible migration strategy.

Claude/Codex guardrail. Do not overwrite historical execution provenance when route tables later change.

## M2-T05 - Grounded Context Contract

Objective. Define the versioned, bounded context package every grounded agent consumes.

Primary impact. Contracts + Java context producer + Python consumer.

### Implementation

Specify learner state, skill/mastery snapshot, evidence references, curriculum constraints, approved content references, policy constraints and context version.

Define freshness, maximum size, redaction and missing-context semantics.

Separate authoritative facts from model-generated summaries.

### Acceptance criteria

Schema validation exists in Java and Python.

Every context item has source/type/version metadata.

Missing required grounding fails closed for agents that require it.

Claude/Codex guardrail. Do not pass arbitrary database dumps or unrestricted learner records into prompts.

## M2-T06 - Evidence and context retrieval

Objective. Build deterministic retrieval of the approved evidence needed by agents.

Primary impact. Primarily Java/domain retrieval; AI plane consumes contract.

### Implementation

Create retrieval services for learner evidence, skill graph, mastery snapshot, assessment artifacts and approved learning content.

Use stable IDs and deterministic ordering where reproducibility matters.

Capture retrieval set/version in execution evidence.

### Acceptance criteria

Same authoritative state yields reproducible context selection under the same retrieval policy.

Unauthorized learner/tenant data cannot enter another learner's context.

Retrieval latency and size are bounded.

Claude/Codex guardrail. Do not let the LLM choose unrestricted SQL or arbitrary internal data sources.

## M2-T07 - Grounding and evidence validation

Objective. Prevent unsupported proposals from becoming authoritative recommendations.

Primary impact. Java proposal-gate layer + contract tests.

### Implementation

Validate evidence IDs referenced by AI output.

Reject references not present in the supplied grounded context.

Define minimum grounding/confidence requirements by proposal type.

Capture validation reasons in auditable decision records.

### Acceptance criteria

Fabricated evidence IDs are rejected.

Unsupported claims cannot pass the proposal gate.

Rejection is deterministic and observable.

Claude/Codex guardrail. Do not rely on the model's self-reported confidence as the only validation signal.

## M2-T08 - Diagnostic Agent

Objective. Introduce the first new MVP-2 agent as a proposal-only diagnostic analyst.

Primary impact. Python AI plane.

### Implementation

Implement a LangGraph or equivalent controlled graph: receive context -> validate -> invoke model -> structured output -> local validation -> return proposal.

Return skill-level diagnostic classifications, evidence references, recommended next skills and confidence.

Use model routing and provenance v2.

### Acceptance criteria

Agent never writes core/ledger tables.

Output conforms to DiagnosticProposal contract.

Every diagnostic assertion references permitted evidence.

Timeout/provider failure produces controlled failure without changing authoritative learner state.

Claude/Codex guardrail. Do not calculate or overwrite authoritative mastery in the agent.

## M2-T09 - DiagnosticProposalGate

Objective. Make Spring the authoritative acceptance boundary for diagnostic proposals.

Primary impact. Java backend + DB decision records.

### Implementation

Implement schema, evidence, semantic, policy and confidence validation.

Persist accept/reject decision with reason codes.

Define idempotency against agent_run_id/request_id.

### Acceptance criteria

Same proposal + same authoritative state yields same gate decision.

Malformed, unsupported and policy-invalid proposals fail closed.

Accepted diagnostic output cannot bypass downstream deterministic rules.

Claude/Codex guardrail. Do not treat LLM prose as an executable decision.

## M2-T10 - Diagnostic E2E and evaluation

Objective. Prove diagnosis quality, robustness and traceability before adding the next agent.

Primary impact. Evaluation harness + integration/E2E.

### Implementation

Build golden scenarios for known learner weaknesses.

Add perturbation tests changing one evidence/mastery dimension at a time.

Measure schema validity, evidence support, stability and business usefulness.

Exercise provider timeout, malformed output and retry paths.

### Acceptance criteria

Defined evaluation thresholds pass.

Perturbations produce explainable changes or stable behavior as expected.

Full interactionId/traceId/agentRunId chain is queryable.

Claude/Codex guardrail. Do not tune tests to a single provider's wording; test contracts and behavior.

## M2-T11 - Assessment Evaluation Agent

Objective. Provide AI-assisted rubric evaluation for responses that cannot be scored deterministically.

Primary impact. Python AI plane + assessment contracts.

### Implementation

Route deterministic question types to deterministic scorers first.

For eligible free-text/design answers, build grounded rubric context and invoke Evaluation Agent.

Return rubric dimensions, evidence, feedback and confidence as a proposal.

### Acceptance criteria

MCQ/numeric/exact-match paths remain deterministic.

AI evaluation is structured and rubric-bound.

Provider failure cannot invent or commit a score.

Claude/Codex guardrail. Do not give the agent unilateral final-score authority.

## M2-T12 - EvaluationProposalGate

Objective. Validate AI-assisted evaluation before authoritative assessment/evidence updates.

Primary impact. Java assessment/evidence services.

### Implementation

Validate rubric dimensions/ranges, grounding, policy and confidence.

Define accepted/rejected/manual-review outcomes where appropriate.

Persist evaluation decision and link it to learner answer and ai_execution.

### Acceptance criteria

Invalid rubric output cannot affect mastery.

Accepted output is fully traceable to answer, rubric, model execution and gate decision.

Replay is idempotent.

Claude/Codex guardrail. Do not hide disagreement between deterministic checks and AI proposal; record it.

## M2-T13 - Learner-facing evaluation and feedback

Objective. Expose approved evaluation feedback to the learner without leaking internal chain-of-thought or unsafe metadata.

Primary impact. Java API + React UI.

### Implementation

Add API read model for approved feedback, rubric result and next-learning rationale.

Add React UI states for pending, evaluated, rejected/manual-review and unavailable feedback.

Keep internal prompts, raw model reasoning and secrets out of the learner payload.

### Acceptance criteria

Learner sees only authorized approved feedback.

UI handles asynchronous completion and retry-safe refresh.

Accessibility and API authorization tests pass.

Claude/Codex guardrail. Do not expose raw prompts, provider secrets, hidden reasoning or internal policy diagnostics.

## M2-T14 - Controlled multi-agent orchestration

Objective. Compose evaluation, diagnosis and adaptation as an explicit workflow rather than autonomous peer-to-peer agents.

Primary impact. Java orchestration trigger + Python LangGraph.

### Implementation

Define event/workflow triggers and eligibility rules.

Use LangGraph inside AI plane only for agent execution flow; authoritative workflow milestones remain externally observable.

Implement correlation across evaluation -> mastery/evidence update -> diagnostic -> adaptation.

Add cancellation, timeout and partial-failure semantics.

### Acceptance criteria

Workflow is deterministic in trigger/authority boundaries.

No agent can invoke another agent in an unbounded loop.

Every step is separately observable, retryable and attributable.

Claude/Codex guardrail. Do not move authoritative mastery/progression state into LangGraph checkpoints.

## M2-T15 - Reliability, perturbation, performance and security qualification

Objective. Stress the complete MVP-2 chain before release candidacy.

Primary impact. Full stack + CI/CD/evaluation.

### Implementation

Crash/restart dispatcher tests; duplicate delivery tests; provider outage/latency tests.

Grounding corruption/fabrication tests and prompt-injection tests.

Performance tests for outbox backlog, dispatch latency, context retrieval and agent concurrency.

Security tests for authorization, secret handling, data minimization and cross-learner isolation.

Perturbation tests for learner evidence and routing/provider changes.

### Acceptance criteria

No lost durable work under tested crash points.

No duplicate authoritative business effects.

Security gates and defined SLOs pass.

Failure modes are visible and recoverable.

Claude/Codex guardrail. Do not qualify only the happy path or rely only on mocked provider behavior.

## M2-T16 - MVP-2 release qualification and closure

Objective. Create an evidence-backed release decision for the exact candidate.

Primary impact. Release evidence/governance only.

### Implementation

Freeze candidate SHA/digests and migrations.

Run canonical governance, security, performance, E2E and rollback checks.

Reconcile all MVP-2 acceptance criteria and debt.

Produce machine-readable technical gate plus separate release-decision record if governance grammar requires it.

### Acceptance criteria

Candidate integrity PASS.

Governance PASS.

Evidence consistency PASS.

All mandatory MVP-2 criteria PASS or explicitly accepted according to release policy.

No production-readiness overclaim.

Claude/Codex guardrail. Do not rewrite historical evidence or fix unrelated debt inside closure.

# 8. Dependency and gate map

T01 Contracts/ADRs
      |
      v
T02 Outbox --> T03 Dispatcher
      |             |
      +-------> T04 Provenance v2
                     |
                     v
              T05 Grounded Context
                     |
              T06 Retrieval
                     |
              T07 Validation
                     |
                     v
              T08 Diagnostic Agent
                     |
              T09 Diagnostic Gate
                     |
              T10 Diagnostic E2E
                     |
                     v
              T11 Evaluation Agent
                     |
              T12 Evaluation Gate
                     |
              T13 Learner Feedback
                     |
                     v
              T14 Orchestration
                     |
              T15 Qualification tests
                     |
              T16 Release closure

# 9. Testing strategy

| Layer | Required tests |
| --- | --- |
| Unit | Domain rules, serializers, validators, retry calculations, idempotency, routing metadata |
| Contract | Java/Python JSON schema compatibility and version compatibility |
| Integration | Postgres outbox, dispatcher leases, Flyway, proposal gates, AI-plane API |
| E2E | Learner evidence -> durable work -> AI proposal -> gate -> learner-visible result |
| Perturbation | Controlled mastery/evidence/routing/provider/latency changes |
| Failure injection | Crash after commit, crash during dispatch, provider timeout, malformed output, duplicate delivery |
| Security | OIDC/RBAC, cross-learner isolation, prompt injection, secret leakage, data minimization |
| Performance | Outbox backlog, dispatch latency, retrieval latency, agent concurrency, DB contention |
| Governance | Candidate identity, evidence parser, manifest/digest, debt/release-board consistency |

# 10. Observability and audit requirements

Every asynchronous unit of work carries interactionId, traceId, requestId and agentRunId.

decision_record, outbox work and ai_execution must be joinable through stable identifiers.

Persist resolved provider/model/route version; logs are supplementary, not the provenance source of truth.

Metrics: outbox pending/oldest age, dispatch attempts, retry count, terminal failures, AI latency, gate acceptance/rejection, grounding failures, token/cost usage.

Tracing must cross Spring -> dispatcher -> AI plane -> model/tool nodes -> proposal gate where technically possible.

Operational dashboards must distinguish transport failure, model failure, validation failure and legitimate business rejection.

# 11. Security requirements

Provider keys only through secret/environment injection; never persisted in database or evidence.

Least-privilege service identity between backend and AI plane.

Grounded context must enforce learner/tenant authorization before retrieval.

Treat retrieved content and learner free text as untrusted prompt input.

Proposal gates must fail closed on unknown schema versions or unsupported evidence.

No raw hidden model reasoning is required or stored; retain structured outputs and auditable reasons instead.

Maintain dependency/SBOM/vulnerability gates and human review for AI-authored changes.

# 12. Database and migration principles

Use additive migrations first; preserve MVP-1 historical rows.

Prefer immutable execution/event records and append-only audit semantics.

Outbox state transitions may be mutable operational state, but business decisions remain historically reconstructable.

All new uniqueness constraints must support idempotency and replay.

Migration rollback strategy must distinguish schema rollback from application rollback when data has already been written.

# 13. Release branch / PR discipline

One task or tightly coupled task slice per PR; avoid broad cross-cutting mega-PRs.

Every PR states task ID, architecture contract affected, migrations, tests, rollback and evidence.

No task may silently broaden MVP-2 scope.

T02-T04 are release-foundation work and must be merged before T08 begins.

Use immutable image digests for qualification and record exact candidate identity.

# 14. Definition of Done for MVP-2

MVP-2 is done only when the following end-to-end behavior is proven on an immutable release candidate:

Learner assessment
      |
      v
durable outbox event
      |
      v
AI evaluation (when applicable)
      |
      v
grounded structured proposal
      |
      v
deterministic evaluation gate
      |
      v
authoritative evidence/mastery update
      |
      v
durable diagnostic work
      |
      v
Diagnostic Agent + grounding
      |
      v
DiagnosticProposalGate
      |
      v
durable adaptation work
      |
      v
Adaptation Agent
      |
      v
AdaptationProposalGate
      |
      v
approved next-learning recommendation

For every AI-assisted step, the audit trail must reconstruct at minimum:

interactionId
traceId
agentRunId
requestId
provider
modelId
modelRoute
routeVersion
promptTemplateId
promptVersion
grounding/evidence IDs
input/output hashes
decisionRecordId
status/timestamps

# 15. MVP-2 entry checklist

MVP-1 main baseline remains closed and clean.

MVP-2 architecture/scope review approved.

Seven-question integration-contract analysis reviewed under T01.

T01 ADR/contract work starts before functional implementation.

No Diagnostic Agent coding before T02-T04 acceptance.

No MVP-1 historical evidence is rewritten to fit MVP-2 architecture.

# 16. Recommended execution order

Reliability foundation -> Provenance -> Grounding -> Diagnostic Agent -> Assessment Evaluation -> Learner Experience -> Controlled Orchestration -> Qualification.

Implementation start recommendation: Begin with M2-T01 only. Freeze the ADRs/contracts, review them, then authorize T02.