RAMALS MVP-2

Architecture & Scope Review

Grounded, Durable Multi-Agent Learning

Baseline: MVP-1 closed with PASS_WITH_ACCEPTED_DEBT
Purpose: define MVP-2 goals, non-goals, architecture deltas, debt disposition, sequencing, and exit criteria before implementation begins.

# 1. Executive Summary

Recommended MVP-2 theme: RAMALS MVP-2 — Grounded, Durable Multi-Agent Learning.

MVP-1 established the core architectural invariant that deterministic services remain authoritative while the AI plane produces proposals. MVP-2 should preserve that invariant and add reliable delivery, grounded reasoning, stronger provenance, diagnostic orchestration, and learner-facing assessment evaluation.

Four architectural promises

| Promise | Meaning |
| --- | --- |
| Durable execution | Agent work survives process failure and is retried from durable state. |
| Grounded reasoning | Agent outputs are constructed from approved learner, curriculum, policy, and evidence context. |
| Deterministic authority | Agents recommend; Spring/domain services decide and commit authoritative state. |
| Reproducible provenance | Every AI execution can be traced to model, route, prompt, evidence, request, and decision. |

# 2. MVP-1 Baseline That Must Not Be Broken

Learner Evidence
      |
      v
Deterministic Core
  - mastery
  - progression
  - policy
  - ledger
      |
      v
AI Plane -> Adaptation Proposal
      |
      v
AdaptationProposalGate
      |
      v
Deterministic business decision

Non-negotiable invariant: Agents recommend. Deterministic services decide.

AI agents must not directly mutate mastery, progression, ledger, or other authoritative domain state.

No LLM call should execute inside an authoritative Spring transaction.

Agent workflow state must remain separate from authoritative learner/domain state.

# 3. Target MVP-2 Architecture

RAMALS MVP-2
           Grounded + Durable Agentic Learning

 Learner Evidence
       |
       v
+-------------------------+
| Deterministic Core      |  <-- authority remains here
+------------+------------+
             | durable work item
             v
+-------------------------+
| Agent Work Dispatcher   |
| Transactional Outbox    |
+------------+------------+
             |
             v
+-------------------------------------------+
| AI Plane                                  |
| - Diagnostic Agent                        |
| - Tutor Agent                             |
| - Adaptation Agent                        |
| - Assessment Evaluation Agent             |
| - Grounding / Evidence Retrieval           |
| - Model Routing / Structured Output        |
+-------------------+-----------------------+
                    | proposals
                    v
+-------------------------+
| Proposal Gates          |
| schema/evidence/policy  |
| safety/confidence       |
+------------+------------+
             |
             v
+-------------------------+
| Deterministic Core      |
| accept/reject + commit  |
+------------+------------+
             |
             v
      Learner Experience

# 4. MVP-2 Scope: Six Major Workstreams

| Workstream | Purpose |
| --- | --- |
| 1. Durable AI dispatch | Close the AFTER_COMMIT durability gap and make agent work recoverable. |
| 2. Complete AI provenance | Persist concrete provider/model and immutable route/version provenance. |
| 3. Diagnostic Agent | Analyze learner evidence and propose diagnostic interpretations. |
| 4. Grounded agent execution | Ground model calls in approved learner, curriculum, policy, and evidence context. |
| 5. Learner-facing assessment evaluation | Support AI-assisted rubric evaluation where deterministic scoring is insufficient. |
| 6. Agent orchestration | Coordinate explicit workflows among agents without uncontrolled autonomous chatter. |

The intent is not to maximize the number of agents. The intent is to make agent participation reliable, auditable, bounded, and useful to the learner.

# 5. Priority Zero: Durable Agent Delivery

MVP-1 proved transaction ordering: the decision commits before AFTER_COMMIT dispatch. It did not prove durable delivery. If the process terminates after commit but before dispatch, agent work may be lost.

MVP-1 risk

COMMIT  OK
   |
   X process dies
   |
AI dispatch never happens

Recommended pattern: Transactional Outbox.

BEGIN TRANSACTION

decision_record INSERT
        +
agent_work_outbox INSERT

COMMIT
   |
   v
Durable DB state
   |
   v
Outbox Dispatcher -> AI Plane -> result / retry

Persist work atomically with the authoritative decision.

Dispatch asynchronously after commit.

Use idempotency keys so retries provide exactly-once effect even if delivery is at-least-once.

Record attempt count, next-attempt time, terminal state, and failure reason.

Use PostgreSQL outbox + worker first; do not introduce Kafka solely to appear more agentic.

# 6. Complete AI Execution Provenance

MVP-1 records the logical route, but concrete model provenance can be missing. Once a route can select multiple vendors or models, model_route alone cannot independently prove which model answered.

| Field group | Recommended MVP-2 fields |
| --- | --- |
| Execution identity | agent_run_id, agent_type, request_id |
| Routing provenance | model_route, route_version, provider, model_id, resolved model/version |
| Prompt provenance | prompt_template_id, prompt_version |
| Traceability | interaction_id, trace_id, decision_record_id |
| Reproducibility | input_hash, output_hash, evidence IDs/context hash |
| Operational | started_at, completed_at, status, input/output tokens, estimated cost |

Goal: an investigator should be able to answer “which model, prompt, evidence, policy, and route generated this recommendation?” from persisted evidence alone.

# 7. Grounding as a First-Class Capability

MVP-2 should move beyond Agent → Prompt → LLM. Agent execution should first construct a controlled Grounded Context Package.

Agent
  |
  v
Context Builder
  |- learner state
  |- skill graph
  |- mastery / confidence
  |- assessment evidence
  |- approved content
  |- curriculum constraints
  `- policy constraints
  |
  v
Grounded Context Package
  |
  v
LLM -> structured proposal -> evidence validation

Only approved, traceable sources may enter the grounded context.

Every proposal should carry evidence identifiers or equivalent source references.

Gates should reject unsupported claims where evidence linkage is mandatory.

Context construction should be deterministic and versioned where feasible.

# 8. Diagnostic Agent

The Diagnostic Agent should be the first deliberately new agent in MVP-2. Its role is to interpret evidence and propose a diagnosis; it must not authoritatively set mastery.

Evidence / Mastery State
        |
        v
Diagnostic Agent
        |
        v
DiagnosticProposal
        |
        v
DiagnosticProposalGate
        |
        v
Deterministic Service
        |
        +--> accepted
        `--> rejected

Example proposal shape:

{
  "diagnosis": [
    {
      "skill": "offset-management",
      "classification": "weak",
      "reason": "Repeated incorrect answers involving committed offsets",
      "evidenceIds": ["..."]
    }
  ],
  "recommendedNextSkills": [
    "offset-management",
    "consumer-rebalancing"
  ],
  "confidence": 0.83
}

# 9. Assessment Evaluation Agent

MVP-2 should separate deterministic scoring from AI-assisted evaluation rather than using an LLM where a deterministic rule is sufficient.

| Evaluation mode | Typical item types | Authority |
| --- | --- | --- |
| Deterministic | MCQ, true/false, numeric, exact-match, structured coding tests | Deterministic scorer |
| AI-assisted | Long-form explanation, reasoning, design trade-offs, architecture answers | Evaluation Agent proposes; gate/domain service decides |

Learner Answer
     |
     v
Evaluation Agent
     |
     v
AssessmentEvaluationProposal
     |
     v
EvaluationProposalGate
     |
     v
Rubric + Policy Checks
     |
     v
Authoritative Assessment Service

# 10. Learner-Facing Feedback Loop

MVP-2 should close the full adaptive learning loop, not just add backend agents.

Learn
  -> Practice
  -> Assessment
  -> Evaluation
  -> Diagnosis
  -> Adaptation
  -> Next learning activity

Target interaction:

Learner
  |
Learning Task -> Attempt -> Evidence
                    |
        +-----------+-----------+
        |                       |
Deterministic Score      Evaluation Agent
        |                       |
        +-----------+-----------+
                    |
                  Mastery
                    |
             Diagnostic Agent
                    |
             Diagnostic Gate
                    |
             Adaptation Agent
                    |
             Adaptation Gate
                    |
              Next Learning

# 11. Agent Orchestration Model

MVP-2 should use explicit workflow orchestration, not unrestricted multi-agent autonomy.

Orchestrator
   |- diagnostic workflow
   |- assessment evaluation workflow
   |- adaptation workflow
   `- tutor workflow

Example event-driven workflow:

Assessment submitted
      |
Evaluation completed
      |
Mastery recalculated
      |
Diagnostic eligible? -- no --> stop
      | yes
DiagnosticAgent
      |
Proposal Gate
      |
Adaptation trigger
      |
AdaptationAgent
      |
Proposal Gate
      |
Next activity

Workflow transitions must be explicit and auditable.

No agent should be able to invoke arbitrary agents without policy.

Retries, timeouts, dead-letter/terminal handling, and idempotency must be modeled as workflow concerns.

# 12. LangGraph Placement

LangGraph is a good fit inside the Python AI plane as a workflow/runtime mechanism, but it must not become the authoritative learner-domain state machine.

Spring Boot / Postgres
  authoritative domain layer
          |
          v
Durable Agent Job
          |
          v
Python AI Plane / LangGraph
  retrieve_context
       -> validate_context
       -> invoke_model
       -> structured_output
       -> evidence_check
       -> confidence_check
       -> produce_proposal
          |
          v
Spring Proposal Gate

Explicit prohibition: LangGraph must not directly decide mastery, promote a learner, rewrite curriculum state, or append authoritative ledger entries.

# 13. State Ownership

| State category | Owner / Examples |
| --- | --- |
| Authoritative domain state | Spring/Postgres: mastery, attempts, assessment, progression, decision_record, ledger |
| Agent execution state | AI execution/workflow: agent_run, node transitions, model calls, tool calls, retries |
| Temporary working state | LangGraph/runtime: retrieval context, intermediate calculations, candidate proposals |

These categories should be modeled and persisted separately. Temporary agent state must never silently become authoritative learner state.

# 14. Seven-Question Integration Contract

The existing seven-question analysis should remain a mandatory architecture input rather than being rewritten. Before implementation, each question should be classified as: Resolved, Partially Resolved, Deferred, or Requires ADR.

Any unresolved question affecting ownership, transaction boundaries, retries, idempotency, model authority, orchestration, or learner-visible effects must be resolved before the corresponding implementation task begins.

# 15. MVP-1 Accepted Debt: MVP-2 Disposition

| Debt | MVP-2 disposition | Priority |
| --- | --- | --- |
| TD-T18-01 — AFTER_COMMIT durability | Mandatory early MVP-2. Replace non-durable dispatch with transactional outbox + durable worker/retry semantics. | P0 |
| TD-RC8-02 — concrete model provenance | Mandatory early MVP-2. Persist provider/model/route-version snapshot. | P0 |
| TD-R1-03 — two-host provenance | Resolve during observability/deployment hardening. | P1 |
| TD-RC8-01 — JVM IPv4 / host-port portability | Deployment portability hardening; not prerequisite for agent-domain work. | P2 |

The debt items should not be treated equally: the first two directly affect reliable and auditable agent architecture and therefore become early MVP-2 prerequisites.

# 16. Proposed MVP-2 Task Sequence

| Phase | Task | Purpose |
| --- | --- | --- |
| M2-A | T01 — MVP-2 contracts / ADRs | Freeze ownership, workflow, transaction, retry, and authority boundaries. |
| M2-A | T02 — Durable agent outbox | Close TD-T18-01. |
| M2-A | T03 — Dispatcher + idempotency | Provide retry-safe, exactly-once-effect behavior. |
| M2-A | T04 — AI provenance v2 | Close TD-RC8-02. |
| M2-B | T05 — Grounding contract | Define Grounded Context Package and source rules. |
| M2-B | T06 — Evidence/context retrieval | Build approved context assembly. |
| M2-B | T07 — Citation/evidence validation | Reject unsupported proposals where required. |
| M2-C | T08 — Diagnostic Agent | Implement first new diagnostic capability. |
| M2-C | T09 — DiagnosticProposalGate | Preserve deterministic authority. |
| M2-C | T10 — Diagnostic E2E evaluation | Validate reliability, quality, and evidence linkage. |
| M2-D | T11 — Assessment Evaluation Agent | Evaluate free-text/rubric answers. |
| M2-D | T12 — EvaluationProposalGate | Validate AI scoring/feedback proposals. |
| M2-D | T13 — Learner feedback API/UI | Expose evaluated feedback safely to learner. |
| M2-E | T14 — Workflow orchestration | Coordinate diagnostic → adaptation flow. |
| M2-E | T15 — MVP-2 qualification | Qualify durability, grounding, provenance, and E2E adaptive loop. |

Sequencing principle: do not start with “create DiagnosticAgent.” Reliability foundations and contract boundaries come first.

# 17. MVP-2 Non-Goals

Autonomous open-ended agent societies or unrestricted agent-to-agent conversation.

Agents directly writing mastery, progression, or ledger state.

Self-modifying prompts in production.

Autonomous curriculum generation.

Arbitrary agent-to-agent messaging without policy/workflow contracts.

Full multi-tenancy.

Production Kubernetes scaling as a primary MVP-2 feature.

Secure executable learning labs.

AGI-style long-term autonomous memory.

Model training or fine-tuning as an MVP-2 requirement.

# 18. MVP-2 Definition of Done

MVP-2 is complete only when RAMALS can demonstrate the following end-to-end flow with durable evidence:

Learner assessment
      |
      v
Durable event
      |
      v
AI evaluation
      |
      v
Grounded structured proposal
      |
      v
Deterministic gate
      |
      v
Mastery/evidence update
      |
      v
Diagnostic Agent
      |
      v
Grounded proposal
      |
      v
Deterministic gate
      |
      v
Adaptation Agent
      |
      v
Next-learning recommendation

Every AI-assisted step must be reconstructable using:

Required provenance

interactionId

traceId

agentRunId

requestId

provider

modelId

route

routeVersion

promptTemplateId

promptVersion

evidence IDs / context hash

input/output hashes

decisionRecordId

# 19. Recommended MVP-2 Architecture Gates Before Coding

Freeze the MVP-2 architecture baseline and ADR gap analysis.

Map every existing integration-contract question to a resolution state.

Approve the transactional outbox delivery semantics and idempotency model.

Approve execution-provenance schema changes and retention policy.

Approve Grounded Context Package contract and evidence-validation rules.

Approve agent authority boundaries and proposal-gate contracts.

Only then start implementation tasks M2-T02 onward.

# 20. Final Recommendation

Formal MVP-2 name: RAMALS MVP-2 — Grounded, Durable Multi-Agent Learning.

Primary architecture objective: move from a proven AI proposal path to a durable, grounded, auditable multi-agent learning workflow while preserving deterministic authority.

Implementation start condition: complete an architecture-only baseline review of current main, the seven-question integration contract, existing agent contracts, database schema, and MVP-1 debt. No MVP-2 feature coding should start until that baseline is approved.

# Appendix A — Core Architectural Invariants

Agents recommend; deterministic services decide.

Authoritative state belongs to deterministic domain services and PostgreSQL.

LLM calls never execute inside authoritative domain transactions.

Agent work is durably recorded before asynchronous dispatch.

Retries are idempotent and produce exactly-once domain effects.

Every AI proposal is structured, validated, and attributable to immutable provenance.

Grounded evidence is explicit and auditable.

Historical evidence is appended/reconciled, not rewritten to make later releases look cleaner.

MVP-2 increases reliability and explainability before increasing autonomy.