RAMALS

MVP-2 Testing Scenarios & Qualification Matrix

Grounded, Durable Multi-Agent Learning

Version 1.0  |  Test strategy, scenario catalogue and release qualification contract

Aligned to MVP-2 Implementation Master Plan M2-T01 through M2-T16

Prepared: 22 August 2026

# 1. Why this document exists

A dedicated testing-scenarios document is necessary for MVP-2 because the platform adds asynchronous durable delivery, retries, grounding, multiple AI agents, proposal gates, model routing/provenance, learner-facing feedback and controlled orchestration. A normal happy-path suite cannot prove these guarantees.

This document is the scenario catalogue for implementation acceptance and final qualification. It separates correctness, durability, recovery, grounding, AI robustness, security, observability, performance, perturbation and release governance.

# 2. Test philosophy

Test the authoritative deterministic boundary independently from model quality.

Treat AI output as untrusted external input.

Test asynchronous delivery with crash points, retries and duplicate delivery.

Test proposal acceptance and proposal rejection equally.

Prefer reproducible fixtures and deterministic IDs for qualification evidence.

Use live-provider qualification selectively; use fakes/mocks for high-volume deterministic regression.

Perturb one material variable at a time when measuring adaptive behavior.

Record what was not tested as explicitly as what was tested.

# 3. Test layers

| Layer | Primary purpose | Typical tooling / scope |
| --- | --- | --- |
| Unit | Fast deterministic rule verification | JUnit, pytest, React unit tests |
| Contract | Java/Python/API/schema compatibility | JSON Schema/OpenAPI/contract fixtures |
| Integration | DB, Flyway, outbox, dispatcher, gates | PostgreSQL + service integration tests |
| E2E | Whole learner workflow | Deployed stack |
| Perturbation | Sensitivity and robustness | Controlled input/state changes |
| Failure injection | Crash/retry/recovery guarantees | Process kill, timeout, malformed output |
| Security | AuthZ, isolation, prompt injection, secrets | API/security suites |
| Performance | Latency, backlog, concurrency, contention | k6/JMeter/custom harness |
| Governance | Release evidence and candidate integrity | CI scripts + release-governance tests |

# 4. Severity and qualification categories

| Class | Meaning | Release implication |
| --- | --- | --- |
| P0 | Loss/corruption of authoritative state, security isolation failure, lost durable work | Release blocker |
| P1 | Major workflow failure with mitigation/recovery | Normally blocker unless explicitly accepted debt |
| P2 | Non-critical UX/observability degradation | May be accepted with documented debt |

Scenario result vocabulary: PASS / FAIL / PASS_WITH_ACCEPTED_DEBT / NOT_APPLICABLE.

# 5. Scenario catalogue summary

| Group | Area | Scenario count |
| --- | --- | --- |
| A | Transactional outbox & durability | 10 |
| B | Dispatcher, retry & idempotency | 10 |
| C | AI provenance & model routing | 8 |
| D | Grounding & evidence retrieval | 10 |
| E | Diagnostic Agent & gate | 10 |
| F | Assessment Evaluation Agent & gate | 10 |
| G | Controlled orchestration | 8 |
| H | Learner-facing feedback | 6 |
| I | Security & privacy | 10 |
| J | Observability & audit | 8 |
| K | Performance & scalability | 8 |
| L | Release governance & candidate integrity | 8 |

# 6. Detailed testing scenarios

## A - Transactional outbox & durability

| ID | Scenario | Type | Priority | Setup / Trigger | Expected Result | Proof |
| --- | --- | --- | --- | --- | --- | --- |
| A01 | Commit creates business state + outbox atomically | Normal | P0 | Submit qualifying learner event | decision/evidence row and outbox row commit in same transaction | No orphan business state; no orphan work |
| A02 | Rollback removes both | Failure | P0 | Force exception before transaction commit | neither domain mutation nor outbox row exists | Atomic rollback |
| A03 | Crash after commit before dispatch | Failure injection | P0 | Kill backend immediately after DB commit | outbox survives restart and is later dispatched | No lost work |
| A04 | Crash before commit | Failure injection | P0 | Kill during transaction before commit | no outbox work is emitted | No phantom work |
| A05 | Database temporarily unavailable | Failure | P1 | DB unavailable during transaction | request fails safely; no partial write | Fail closed |
| A06 | Duplicate source request | Idempotency | P0 | Replay same idempotency key | one authoritative effect + one logical work item | No duplicate effect |
| A07 | Outbox payload version compatibility | Contract | P1 | Read older payload after app upgrade | supported old version dispatches or is quarantined | No silent parse loss |
| A08 | Outbox backlog survives restart | Recovery | P0 | Create backlog, restart dispatcher/backend | all pending work remains visible and resumes | Durability |
| A09 | Outbox terminal failure retained | Recovery | P1 | Exhaust retry policy | row remains inspectable with terminal status | No silent drop |
| A10 | Migration preserves MVP-1 data | Migration | P0 | Apply new migrations to RC8-equivalent dataset | historical decisions/executions remain queryable | Backward-safe evolution |

## B - Dispatcher, retry & idempotency

| ID | Scenario | Type | Priority | Setup / Trigger | Expected Result | Proof |
| --- | --- | --- | --- | --- | --- | --- |
| B01 | Single dispatcher happy path | Normal | P0 | Pending outbox work | claim -> dispatch -> ack -> complete | Expected transitions |
| B02 | Two dispatchers race same work | Concurrency | P0 | Run two workers | only one active lease; one business effect | Lease correctness |
| B03 | Lease holder crashes | Failure injection | P0 | Kill worker after claim | lease expires; another worker recovers | No stuck work |
| B04 | AI plane returns 500 | Failure | P1 | Inject 500 | bounded retry/backoff; no domain mutation | Recoverable failure |
| B05 | AI plane timeout | Failure | P1 | Delay beyond timeout | retry according to policy; trace recorded | No indefinite hang |
| B06 | Duplicate delivery to AI plane | Idempotency | P0 | Replay same request_id | downstream effect deduplicated | Exactly-once business effect |
| B07 | Poison payload | Failure | P1 | Invalid payload repeatedly | quarantine/terminal failure with reason | No infinite loop |
| B08 | Backoff schedule deterministic | Unit | P2 | Known retry count/time | expected bounded backoff | Predictability |
| B09 | Manual replay | Recovery | P1 | Replay terminal item after fix | same logical request safely reprocessed | Auditable recovery |
| B10 | Shutdown with in-flight work | Failure injection | P0 | Shutdown during dispatch | work completes or becomes retryable | No loss |

## C - AI provenance & model routing

| ID | Scenario | Type | Priority | Setup / Trigger | Expected Result | Proof |
| --- | --- | --- | --- | --- | --- | --- |
| C01 | Persist concrete OpenAI model | Integration | P0 | Live/provider-simulated route | provider/model_id/route/route_version non-null | Concrete provenance |
| C02 | Persist Anthropic route independently | Integration | P0 | Route resolves to Anthropic | row identifies Anthropic concrete model | Dual-vendor auditability |
| C03 | Route table changes after execution | Audit | P0 | Change current route mapping | historical execution still identifies original mapping | Immutable provenance |
| C04 | ci-fake distinguishable from live | Integration | P1 | Run ci-fake then live | records unambiguously distinguish both | No ambiguity |
| C05 | Prompt provenance complete | Integration | P0 | Execute agent | prompt_template_id + prompt_version persisted | Reproducibility |
| C06 | Input/output hash stable | Unit/Integration | P1 | Same canonical payload | same canonical hash; changed payload changes hash | Tamper/repro support |
| C07 | Provider credential never persisted | Security | P0 | Run live provider | no secret in DB/log/evidence/history | Secret hygiene |
| C08 | Token/cost metadata optional but safe | Integration | P2 | Provider returns usage | metadata stored without breaking providers lacking it | Portable metadata |

## D - Grounding & evidence retrieval

| ID | Scenario | Type | Priority | Setup / Trigger | Expected Result | Proof |
| --- | --- | --- | --- | --- | --- | --- |
| D01 | Authorized learner context only | Security | P0 | Request learner A context | no learner B evidence present | Isolation |
| D02 | Stable context ordering | Determinism | P1 | Same state twice | same deterministic ordered context | Reproducibility |
| D03 | Missing required grounding | Failure | P0 | Remove mandatory evidence | agent/gate fails closed | No unsupported proposal |
| D04 | Fabricated evidence ID | Adversarial | P0 | Model references unknown ID | gate rejects with reason | Evidence integrity |
| D05 | Stale evidence version | Consistency | P1 | Proposal cites superseded snapshot | freshness/version policy applied | No stale authority |
| D06 | Oversized context | Boundary | P1 | Exceed max | truncate/reject deterministically; no OOM | Bounded execution |
| D07 | Malicious retrieved instruction | Prompt injection | P0 | Content says ignore policy | treated as data only | Grounding safety |
| D08 | Approved-content-only retrieval | Policy | P1 | Unapproved source present | not included | Content governance |
| D09 | Context source metadata | Audit | P1 | Build context | each item has source/type/version/ID | Traceability |
| D10 | Retrieval latency timeout | Failure | P1 | Slow retrieval | controlled failure/fallback | No unsafe partial context |

## E - Diagnostic Agent & gate

| ID | Scenario | Type | Priority | Setup / Trigger | Expected Result | Proof |
| --- | --- | --- | --- | --- | --- | --- |
| E01 | Weak-skill diagnosis happy path | Functional | P0 | Known learner weakness | structured proposal with cited evidence | Correct contract |
| E02 | Strong learner remains stable | Perturbation | P1 | High consistent mastery | no unjustified remediation | Avoid over-adaptation |
| E03 | Single-variable perturbation | Perturbation | P1 | Change one mastery/evidence dimension | diagnosis changes only where justified | Sensitivity |
| E04 | Malformed JSON | Adversarial | P0 | Model returns malformed structure | rejected; no domain effect | Fail closed |
| E05 | Schema-valid unsupported claim | Adversarial | P0 | Valid JSON unsupported by evidence | gate rejects semantic/evidence rule | Schema not enough |
| E06 | Low confidence | Policy | P1 | Below threshold | reject/manual handling | Deterministic policy |
| E07 | Provider timeout | Failure | P1 | Diagnostic model timeout | retry/failure recorded; state unchanged | Safe failure |
| E08 | Duplicate diagnostic proposal | Idempotency | P0 | Replay same run/request | single business effect | No double action |
| E09 | Business rejection | Functional | P1 | Valid proposal, policy says no change | legitimate business rejection recorded | Authority demonstrated |
| E10 | Traceability | Audit | P0 | Successful diagnosis | join context->execution->proposal->decision | E2E reconstruction |

## F - Assessment Evaluation Agent & gate

| ID | Scenario | Type | Priority | Setup / Trigger | Expected Result | Proof |
| --- | --- | --- | --- | --- | --- | --- |
| F01 | MCQ bypasses AI | Functional | P0 | MCQ submission | deterministic scorer used | Cost/authority discipline |
| F02 | Free-text rubric evaluation | Functional | P0 | Long-form answer + rubric | structured rubric proposal | AI-assisted path |
| F03 | Invalid rubric dimension | Adversarial | P0 | Model invents dimension | gate rejects | Rubric integrity |
| F04 | Out-of-range score | Adversarial | P0 | Score outside configured range | gate rejects | Bounds enforced |
| F05 | Unsupported feedback claim | Grounding | P1 | Feedback cites absent evidence | reject/strip by policy | Grounded feedback |
| F06 | Deterministic check conflicts with AI | Consistency | P0 | AI contradicts deterministic fact | conflict recorded; AI cannot override | No silent disagreement |
| F07 | Provider failure | Failure | P1 | Evaluation route unavailable | no AI score committed; recoverable | Safe degradation |
| F08 | Duplicate evaluation replay | Idempotency | P0 | Replay same request | single authoritative effect | Replay safe |
| F09 | Learner answer version linkage | Audit | P1 | Answer versioned | evaluation links exact answer version | Auditability |
| F10 | Evaluation to mastery chain | E2E | P0 | Accepted evaluation | authoritative services update evidence/mastery | No direct AI mastery write |

## G - Controlled orchestration

| ID | Scenario | Type | Priority | Setup / Trigger | Expected Result | Proof |
| --- | --- | --- | --- | --- | --- | --- |
| G01 | Evaluation -> diagnosis -> adaptation | E2E | P0 | Eligible assessment | ordered durable workflow completes | Controlled composition |
| G02 | Diagnosis not eligible | Policy | P1 | Trigger conditions false | workflow stops deterministically | No unnecessary agents |
| G03 | Adaptation rejected | Business | P1 | Valid diagnosis, policy rejects adaptation | legitimate stop recorded | No forced recommendation |
| G04 | Mid-workflow provider failure | Failure | P0 | Fail one agent call | prior authoritative steps remain; failed work retryable | Partial-failure safety |
| G05 | Duplicate workflow trigger | Idempotency | P0 | Emit trigger twice | one logical workflow effect | No cascade duplication |
| G06 | No unbounded loop | Safety | P0 | Repeated/malformed result | bounded terminal state | Loop prevention |
| G07 | Cancellation/timeout | Recovery | P1 | Cancel/timeout eligible work | explicit terminal status | Operational control |
| G08 | Cross-step correlation | Audit | P0 | Complete workflow | all steps joinable by chain IDs | Traceability |

## H - Learner-facing feedback

| ID | Scenario | Type | Priority | Setup / Trigger | Expected Result | Proof |
| --- | --- | --- | --- | --- | --- | --- |
| H01 | Pending feedback UI | UX | P2 | Async evaluation pending | clear pending state | No misleading score |
| H02 | Approved feedback display | Functional | P1 | Evaluation accepted | only approved feedback shown | Correctness |
| H03 | Rejected/manual-review state | Functional | P1 | Gate rejects/flags | rejected AI output not presented as truth | Authority visible |
| H04 | Authorization | Security | P0 | Request another learner feedback | denied | Privacy |
| H05 | No raw prompt/hidden reasoning | Security | P0 | Inspect payload | no prompt/hidden reasoning/secrets | Data minimization |
| H06 | Refresh/retry safe | UX | P2 | Refresh during async completion | no duplicate submission/inconsistent state | Robust UX |

## I - Security & privacy

| ID | Scenario | Type | Priority | Setup / Trigger | Expected Result | Proof |
| --- | --- | --- | --- | --- | --- | --- |
| I01 | OIDC required | Security | P0 | Unauthenticated request | 401 | Authentication |
| I02 | RBAC enforcement | Security | P0 | Wrong role | 403 | Authorization |
| I03 | Cross-learner isolation | Security | P0 | Learner A accesses B | denied throughout system | Privacy boundary |
| I04 | Prompt injection from answer | Adversarial | P0 | Answer contains override instructions | treated as untrusted data | Agent control |
| I05 | Prompt injection from content | Adversarial | P0 | Retrieved content contains instructions | cannot override policy | RAG safety |
| I06 | Secret leakage in logs | Security | P0 | Live provider call | key absent from logs/evidence | Credential safety |
| I07 | Overshared PII in context | Privacy | P0 | Build model context | minimum required data only | Data minimization |
| I08 | Unknown schema version | Contract/Security | P0 | Unsupported proposal version | fail closed | Version safety |
| I09 | AI-plane internal auth | Security | P0 | Unauthorized caller | denied | Service boundary |
| I10 | Dependency vulnerability gate | Supply chain | P1 | CI scan | policy-compliant result | Release hygiene |

## J - Observability & audit

| ID | Scenario | Type | Priority | Setup / Trigger | Expected Result | Proof |
| --- | --- | --- | --- | --- | --- | --- |
| J01 | interactionId continuity | Observability | P0 | Full flow | same interaction chain recoverable | Correlation |
| J02 | traceId Java-Python continuity | Observability | P0 | Cross-service call | W3C trace links spans | Distributed tracing |
| J03 | agentRunId uniqueness | Audit | P1 | Multiple runs | unique stable IDs | Execution identity |
| J04 | requestId deterministic for retries | Audit | P0 | Retry logical work | same logical request identity | Idempotency evidence |
| J05 | decision_record linkage | Audit | P0 | Gate decision | decision joins execution and evidence | Authority trail |
| J06 | Failure taxonomy metrics | Observability | P1 | Inject failure classes | metrics distinguish them | Operability |
| J07 | Outbox backlog metrics | Observability | P1 | Create backlog | pending count + oldest age visible | SRE readiness |
| J08 | Audit reconstruction without logs | Audit | P0 | Ignore app logs | DB evidence reconstructs route/model/prompt/decision | Source of truth |

## K - Performance & scalability

| ID | Scenario | Type | Priority | Setup / Trigger | Expected Result | Proof |
| --- | --- | --- | --- | --- | --- | --- |
| K01 | Steady-state throughput | Performance | P1 | Target learners | meet RPS/latency SLO | Baseline |
| K02 | Outbox backlog drain rate | Performance | P1 | Create backlog | drains within target without DB saturation | Recovery capacity |
| K03 | Dispatcher horizontal concurrency | Performance | P1 | 1 vs N workers | scales without duplicate effects | Scale safety |
| K04 | Grounding retrieval latency | Performance | P1 | Representative context | p95 within target | Latency budget |
| K05 | Slow AI provider | Performance | P1 | Inject latency | timeouts/backpressure prevent exhaustion | Resilience |
| K06 | Database contention | Performance | P0 | Concurrent writes | no deadlock/lost update | Core safety |
| K07 | Large learner history | Performance | P1 | High evidence volume | bounded retrieval/context | History scale |
| K08 | Cost envelope | Cost | P2 | Representative workload | token/model cost captured within budget | Economic control |

## L - Release governance & candidate integrity

| ID | Scenario | Type | Priority | Setup / Trigger | Expected Result | Proof |
| --- | --- | --- | --- | --- | --- | --- |
| L01 | Exact git/tag identity | Governance | P0 | Qualification start | tag resolves expected SHA | Immutable candidate |
| L02 | Image digest match | Governance | P0 | Running deployment | running digests == manifest | Artifact integrity |
| L03 | Migration state | Governance | P0 | Qualification DB | expected latest migration; zero failed | Schema integrity |
| L04 | Clean working tree | Governance | P1 | Before evidence | no uncommitted mutation | Reproducibility |
| L05 | Governance tests uncached | Governance | P0 | Final run | tests forced past cache and pass | Control live |
| L06 | Gate perturbation | Governance | P0 | Temporarily mutate guarded evidence | gate fails then passes after restore | Test control |
| L07 | Accepted debt reconciliation | Governance | P0 | Release decision | all TDs explicit/scoped | No silent waiver |
| L08 | No production-readiness overclaim | Governance | P1 | Scan release docs | claims match evidence/debt | Honest wording |

# 7. Mandatory crash-point matrix for durable delivery

| Crash point | Expected persisted state | Expected recovery |
| --- | --- | --- |
| Before transaction | Nothing | Client retry only |
| After domain write, before outbox insert, pre-commit | Nothing committed | No work emitted |
| After outbox insert, pre-commit | Nothing committed | No work emitted |
| Immediately after commit | Domain + outbox committed | Dispatcher later sends |
| After claim, before HTTP call | Leased pending item | Lease expiry/recovery |
| Provider received request, response lost | Potential duplicate retry | Idempotency prevents duplicate business effect |
| AI success, before outbox completion update | Execution may exist; work may retry | Replay handled deterministically |

# 8. Perturbation matrix

| Perturbation | Control variable | Expected behavior |
| --- | --- | --- |
| Mastery decrease | Change one skill mastery only | Diagnosis/adaptation changes only where justified |
| Evidence recency | Age evidence timestamps | Confidence/retention follows policy |
| Evidence volume | Add equivalent evidence | Confidence may improve without arbitrary skill change |
| Provider route | Same context, different approved model | Contract stable; provenance distinguishes execution |
| Latency | Increase provider/network latency only | Timeout/backpressure changes; authority does not |
| Context omission | Remove one required evidence item | Validator rejects/degrades deterministically |
| Malformed output | Change output structure only | Proposal rejected; no authoritative mutation |

# 9. Live-provider qualification policy

Most regression scenarios should use deterministic fakes/stubs. Live-provider runs are reserved for proving SDK/provider integration, structured-output compatibility, real routing/provenance and representative quality behavior. A live run must not be the only proof of retry, idempotency or durability.

Credential injected through runtime secret/environment only.

Exact provider/model and route version recorded.

Spend recorded where practical.

Secret scrubbed from command output, logs and evidence.

Return to non-billable steady state after qualification unless intentionally live.

# 10. Test data strategy

Use synthetic learner identities and non-sensitive fixtures.

Maintain golden weak-skill, strong-skill, inconsistent-evidence and cold-start scenarios.

Version rubrics, prompts and structured-output schemas.

Use deterministic IDs where useful for joins, but not in uniqueness tests.

Seed large-history/backlog datasets through repeatable scripts rather than manual DB edits.

# 11. Evidence required per test

| Evidence item | Required for |
| --- | --- |
| Candidate git SHA/tag + image digests | E2E/release qualification |
| Test ID and exact scenario version | All qualification scenarios |
| interactionId / traceId / requestId / agentRunId | Async/AI E2E scenarios |
| Relevant DB rows before/after | Durability, idempotency, provenance, gates |
| Sanitized logs/metrics | Failure/recovery/observability |
| Provider/model/route/version | Live AI scenarios |
| PASS/FAIL expected-vs-actual | Every scenario |
| TD reference | Any accepted deviation |

# 12. Automation priorities

| Priority | Scenarios |
| --- | --- |
| CI mandatory | Unit, contract, migrations, outbox atomicity, idempotency, proposal gates, security basics, governance |
| Deployed qualification | Crash/restart, dispatcher recovery, E2E orchestration, tracing, performance |
| Selective live-provider | Concrete routing/provenance, structured output, representative quality |
| Manual review permitted | Feedback wording/usability and release evidence readability |

# 13. MVP-2 qualification gate

No lost durable work across defined crash points.

No duplicate authoritative business effect under retries/duplicate delivery.

Complete concrete AI provenance for live executions.

Grounding rejects fabricated, unauthorized and stale evidence according to policy.

Diagnostic and Evaluation agents remain proposal-only.

Proposal gates reject malformed, unsupported and policy-invalid output.

Learner-facing feedback contains only approved/authorized content.

Controlled orchestration has bounded retries and no agent loops.

Security isolation and secret-handling tests pass.

Performance/SLO thresholds pass or are explicitly accepted as debt.

Governance controls are shown live through perturbation, not merely green.

# 14. Entry criteria by milestone

| Milestone | Testing entry gate | Testing exit gate |
| --- | --- | --- |
| M2-A T01-T04 | MVP-1 baseline clean | A/B/C scenarios pass |
| M2-B T05-T07 | Durability + provenance accepted | D scenarios pass |
| M2-C T08-T10 | Grounding accepted | E diagnostic + perturbation E2E pass |
| M2-D T11-T13 | Diagnostic accepted | F/H evaluation/feedback pass |
| M2-E T14-T16 | All prior gates accepted | G/I/J/K/L full qualification passes |

# 15. Recommended execution sequence

1. Unit + contract tests
2. Migration/integration tests
3. Outbox crash-point tests
4. Dispatcher retry/idempotency tests
5. Provenance verification
6. Grounding/adversarial tests
7. Diagnostic Agent + gate tests
8. Evaluation Agent + gate tests
9. Controlled orchestration E2E
10. Security tests
11. Perturbation suite
12. Performance/load/recovery
13. Selective live-provider qualification
14. Governance + candidate-integrity qualification
15. Release decision

# 16. Final testing principle

RAMALS should never consider an AI path qualified merely because the model returned a good answer. Qualification requires proof that the work was durably delivered, grounded in authorized evidence, validated by deterministic gates, idempotent under replay, reconstructable through provenance, observable end-to-end, and safe under failure.